INTERNAL

Production Change Approval Policy

Decision rights, evidence requirements, and rollback standards for customer-impacting changes.

| OWNER Platform Operations | EFFECTIVE 15 July 2026 | REVIEW CYCLE Quarterly |
| --- | --- | --- |
| COMPANY Northstar Cloud Ltd. | DOCUMENT STATUS Approved | KNOWLEDGE USE Agents + workflows |

DEFAULT RULE No person or agent may approve a production change they authored when the change can affect customer access, data integrity, billing, security controls, or more than one tenant.

# Change classes

| Class | Examples | Approval |
| --- | --- | --- |
| Standard | Pre-approved, reversible, rehearsed maintenance | Service owner |
| Normal | Planned configuration or application change | Independent reviewer |
| High risk | Identity, authorization, migration, billing, bulk data | Service owner + Security Duty Manager |
| Emergency | Immediate mitigation of active Sev-1 impact | Incident commander; retrospective approval within 1 business day |

# Required change record

Business reason, affected services and tenants, change owner, execution window, and customer impact.

Exact implementation steps, automated test evidence, observability plan, and measurable success criteria.

Rollback trigger, rollback procedure, estimated recovery time, and confirmation that required backups exist.

Independent reviewer decision and any additional approval required by the change class.

# Execution gates

Validate that the approved definition exactly matches the version scheduled for execution.

Confirm every required connector is active, tested, and authorized for the intended action.

Pause automatically if observed error rate exceeds 2%, customer-impact signals increase, or verification evidence is missing.

Record immutable receipts for every external action, including target, actor, correlation ID, and before/after state where available.

Close only after success criteria are met or rollback is verified. Publishing a completion message is not proof of success.

# Separation of duties

Author: prepares the change and responds to review findings.

Reviewer: validates evidence, risk, blast radius, and rollback independently.

Approver: accepts organizational risk and may impose conditions or expiry.

Executor: performs the approved version; automation may execute but cannot expand scope.

# Emergency exception

During an active Sev-1, the incident commander may authorize the smallest reversible action needed to reduce harm. The action, reason, evidence, and observed result must be recorded during the incident. An independent retrospective review is due by the end of the next business day.